AIR TRAVEL AND BOOKING

Frontend Website Cost and Timeline

3 February 2022

Scope Of Frontend

Estimates are based upon provided sample website

https://www.cheapoair.ca/

In Estimates only frontend part of the website considered. This type websites usually has a lot of images and textual content, to convince customers to buy packages. As making of this document is without the understanding what type of backend will be used. this system will have following major

- Flight Booking

once user has selected which flight to travel with, customer can book a flight. Frontend scope is APIs to get flights, APIs to send booked flight data back to backend. Most working of this feature would be dynamic in nature.

- Hotel Booking

once user has selected where to flight and has to select hotel, customer can book a hotel. Frontend scope is API to get hotels, API to send booked hotel data back to backend. Most working of this feature would be dynamic in nature.

- Car Booking

APIs to get rental companies in destination, APIs get available type of rides, API to send booked ride data back to backend.  Most working of this feature would be dynamic in nature.

- Search Domestic Flights

APIs to get available domestic flights. APIs to get available number of seats for detail view of the flight.  Most working of this feature would be dynamic in nature.

- Search International Flights

APIs to get available international flights. APIs to get available number of seats for detail view of the flight.  Most working of this feature would be dynamic in nature.

- Flight deals/packages

There two options for this one is to add package from admin panel of the backend and show added packages in front-end of website.(this option is considered in this estimated). Other option is to add packages as static means they cannot be modify or change later on without frontend developer.

- Travel by Interest

There two options for this one is to add packages from admin panel of the backend and show added packages in front-end of website.(this option is considered in this estimated). Other option is to add packages as static means they cannot be modify or change later on without frontend developer.

- Travel by region

There two options for this one is to add package from admin panel of the backend and show added packages in front-end of website.(this option is considered in this estimated). Other option is to add packages as static means they cannot be modify or change later on without frontend developer.

- Travel by cost

APIs to get flights with cheapest cost, ability to add up multiple flights into single package.

- Customer Profile

APIs to show status of booked flight,

APIs for previous booked flights,

APIs for special deals for this customer,

APIs for user profile,

APIs for session management.

- Directories

- FAQs

API to fetch FAQs from backend.

- Baggage Fee Tool

- Become Affiliate Tool

not included in current estimated, can be added on request as is it not clear if customer wants it or not.

Admin frontend not covered in the cost as nature of admin is unknown.

blog tool is not included for now but can be added on request from client.

Frontend Development Timeline

| Module | Duration in days |
| --- | --- |
| Development Of Website general Design | 10 |
| Customer Profile and session managment | 3 |
| Search domestic flights | 2 |
| Search International flights | 2 |
| Book Flight | 2 |
| Book hotel | 2 |
| Book Ride/Car | 2 |
| Packages Integration into Frontend | 2 |
| Directories, FAQs, baggage fee tool | 7 |
| legal part and metadata | 2 |
| working Days | 34 |

It would take a month and two weeks’ time to completely develop full frontend.

Payment Plan

| Deliverables | Duration | Cost |
| --- | --- | --- |
| General design and user should able to register, login and log out from website | 2 weeks | US$300 |
| Search flight and book flight | 1 weeks | US$200 |
| book hotel, car and packaged integrated | 1 weeks | US$300 |
| Directories, FAQs, baggage fee tool | 1 weeks | US$200 |
| legal parts, testing, changes, final touches | 1 weeks | US$200 |
|  | Total | US$1200 |

Note:

Nature of graphical content depend upon client choose to use licensed image or free image. Licensed images and textual content cost is not included in payment plan.

Technologies:

Frontent: React JS, javascript, html 5, css 3